PROJECT HANDOFF DOCUMENT Discover Whitsundays Strategic context, decisions made, and immediate action plan for the next working session. Site URL: discover-whitsundays-flame.vercel.app (custom domain pending) Status: Pre-launch — content refinement phase

1. WHERE WE ARE

The Discover Whitsundays site is substantially built and closer to launch than it may appear. The technical foundation is solid — Next.js / Sanity / Tailwind / Vercel stack, homepage designed, navigation structure in place, and several content-rich pages already live on the Vercel preview URL.

Pages Currently Built

| Page | Status | Notes |
| --- | --- | --- |
| Homepage | Live — solid | Hero image strong. One broken image card (Whitehaven). Tagline could be more locally specific. |
| About the Whitsundays | Live — good | Destination overview. Solid content on geography, climate, Aboriginal heritage, marine life. |
| About Tony | Live — needs photo | Good structure and personal story. Broken contact link. Needs real photo (Hill Inlet selfie identified). Cert III note needs updating to 'completed'. |
| Whitehaven Beach | Live — near ready | Comprehensive and well structured. Tour option buttons need affiliate links. Water temperature fact to verify. |
| The Islands | Live — near ready | Four featured islands with good card structure. 'Most Remote' badge on Whitsunday Island is inaccurate — suggest 'Most Natural'. Hook Island section thin. |
| Things to Do | Live — good bones | Broad category page. Will evolve as individual operator pages are added below it. |
| Where to Stay | Live — needs check | Pricing figures need accuracy review. Affiliate links (Booking.com) to be added. |
| Plan Your Trip (3-Day Itinerary) | Live — not reviewed | Not yet reviewed in detail. Accuracy and local voice pass needed. |
| What's On | Restructure needed | Currently static page. Decision made: convert to monthly blog format. Evergreen seasonal content stays as permanent page. Events-specific content becomes monthly posts. |

2. KEY DECISIONS MADE

The following strategic decisions were made and should not be re-litigated in future sessions — they are settled.

Brand & Positioning

- Brand name: Discover Whitsundays — protected as the umbrella brand across all future phases

- Positioning: 'The local's guide to the Whitsundays — curated by someone who lives here, not an algorithm'

- Target reader: Someone drawn by the water, the quiet, and the natural beauty — who wants to experience it properly, not just pass through

- Deliberately NOT targeting: budget backpackers, party tourists, 24-hour checklist travellers

- Commercial rationale confirmed: quality-focused audience generates significantly higher affiliate commissions per visitor than budget market

Content Strategy

- Curated not comprehensive — only recommend what genuinely serves the reader

- Depth over breadth — fewer, better-covered experiences beat exhaustive directories

- Honest framing — personal experience, local knowledge, and visitor feedback synthesis all valid — but source must be stated

- The single content test: 'Would I send a good friend to do this based on this recommendation?'

- Luxury/adults content deliberately excluded from Phase 1 — added in Phase 2 as luxury.discoverwhitsundays.com

Site Architecture

- Deeper architecture adopted: category pages at top level, individual operator/experience pages below

- Things to Do → individual operator pages (Camira, Reef Sleep, scenic flights etc.)

- Where to Stay → individual accommodation pages

- Launch with current flat structure, add individual pages progressively — starting with Camira and Reef Sleep

- Design principle: editorial feel, not affiliate site. One affiliate link per page, placed naturally. No review widgets, star ratings, comparison tables, or aggressive CTAs

Phase Architecture

| Phase | Focus | Timing |
| --- | --- | --- |
| Phase 1 | discoverwhitsundays.com — General site. Quality-focused traveller, aquatic activity focus. Build domain authority and affiliate income. | Now — launch and grow |
| Phase 2 | luxury.discoverwhitsundays.com — Honeymooners, couples, premium experiences. Higher-value affiliate relationships. | Once Phase 1 has traction |
| Phase 3 | Third vertical TBD — based on audience data. | Future — data-informed |

3. NEXT SESSION — CONTENT PAGE FRAMEWORK

The most important thing to build in the next DW session is the individual operator page template. This is the design decision that determines what every Camira, Reef Sleep, and future operator page looks like — and it also applies to GL product pages and WWS case study pages.

The Four Questions to Answer (for Each Site)

| 1 | What does the reader need to know, in what order? |
| --- | --- |
| 2 | Where does trust get established? |
| 3 | Where does the commercial element sit without disrupting the reading experience? |
| 4 | What is the single action you want the reader to take? |

First Two Operator Pages to Build

| Experience | Why First |
| --- | --- |
| Camira Sailing Adventure | Tony worked for Cruise Whitsundays and has firsthand experience of this product. Full day sailing catamaran — Hill Inlet, Whitehaven Beach, snorkelling, all-inclusive food and drinks. ~$225-250pp. Max 60 guests. On Viator. |
| Reef Sleep | Tony worked for Cruise Whitsundays and has firsthand experience. Overnight on Hardy Reef pontoon — exclusive after day guests leave, stars, dinner on deck. ~$970pp double reefbed. Upgrading to new Premium pontoon from July 2026. Perfectly suited to DW quality-focused audience. |

4. ACTION PLAN

| Priority | Action | Notes |
| --- | --- | --- |
| NOW | Add photo to About Tony page | Hill Inlet selfie identified — save as tony-hill-inlet.jpg, add to repo images folder |
| NOW | Fix contact link on About Tony page | Currently broken — connect to Formspree or mailto |
| NOW | Update About Tony — Cert III | Change to 'completed' not 'in progress' |
| NOW | Fix Whitehaven Beach card image on homepage | Broken image — first thing visitor sees |
| NOW | Update DW project instructions | Add brand voice directive — template provided in previous session |
| NOW | Upload DW Brand Guidelines to project knowledge base | DW_Brand_Guidelines.docx — upload same way as GL brand voice |
| PRE-LAUNCH | Design individual operator page template | Answer the four framework questions — next session priority |
| PRE-LAUNCH | Build tour operator evaluation skill | DW project skill — evaluates operators against brand criteria, drafts recommendation in DW voice |
| PRE-LAUNCH | Write Camira operator page | Use template once built — Tony's firsthand knowledge + research gathered |
| PRE-LAUNCH | Write Reef Sleep operator page | Use template once built — note July 2026 Premium pontoon upgrade |
| PRE-LAUNCH | Fix Islands page — Whitsunday Island badge | 'Most Remote' is inaccurate — suggest 'Most Natural' or 'Unspoiled' |
| PRE-LAUNCH | Restructure What's On page | Convert to monthly blog format — evergreen seasonal content stays, events become monthly posts |
| PRE-LAUNCH | Review Plan Your Trip itinerary page | Accuracy and local voice pass needed — not yet reviewed |
| PRE-LAUNCH | Set up Viator affiliate account | partners.viator.com — needs live domain first |
| PRE-LAUNCH | Set up Booking.com affiliate account | admin.booking.com/affiliate — needs live domain first |
| PRE-LAUNCH | Connect discoverwhitsundays.com domain | Domain on SiteGround — add to Vercel, update DNS. Unblocks affiliate applications |
| PRE-LAUNCH | Set up info@discoverwhitsundays.com | SiteGround email forwarder → tony15livenow@gmail.com |
| PRE-LAUNCH | Google Search Console setup | Submit sitemap once on custom domain |
| LATER | Set up DW social media | Facebook page and content schedule — separate session |
| LATER | Mediavine Journey application | At 1,000 sessions/month |
| LATER | Phase 2 planning | luxury.discoverwhitsundays.com — honeymooners and premium couples |

5. AFFILIATE RESEARCH — CAMIRA & REEF SLEEP

The following research was gathered in the previous session and is ready to inform the operator page content.

Camira Sailing Adventure — Key Facts

- Operator: Cruise Whitsundays (Tony worked here — firsthand knowledge)

- Vessel: 85-foot purple catamaran — one of the world's fastest commercial sailing catamarans (up to 30 knots)

- Duration: Full day — departs ~7:30am, returns ~7pm

- Itinerary: Hill Inlet Lookout hike, Whitehaven Beach, fringing reef snorkel, scenic return sail past southern islands

- Includes: All food (morning tea, BBQ lunch, afternoon tea), all drinks including beer and wine from 11am, snorkel gear, stinger suits in season

- Capacity: Maximum 60 guests

- Price: Approximately $225-250 per person (varies by season)

- Departs: Port of Airlie — Cruise Whitsundays Maritime Terminal

- Note: Hill Inlet visit subject to tidal restrictions — southern Whitehaven end visited instead when tides don't permit

- Suitable for: Most adults and children over 4. Moderate fitness recommended for hill walk and snorkelling

- Viator listing: Yes — 634+ reviews

Reef Sleep — Key Facts

- Operator: Cruise Whitsundays (Tony worked here — firsthand knowledge)

- Experience: 2 days / 1 night on Hardy Reef pontoon, 39 nautical miles offshore

- Accommodation: Outdoor reefbed on deck — glamping style under the stars

- Key moment: After ~3pm day guests depart — overnight guests have pontoon to themselves

- Evening: Sunset drinks, alfresco dinner cooked by host, stargazing, reef sounds

- Activities: Snorkelling (unlimited), semi-submersible tours, underwater observatory, optional scuba diving and scenic flights

- Includes: All meals (2 lunches, dinner, breakfast, morning and afternoon tea), beer, wine, soft drinks

- Price: ~$970pp double reefbed (subject to change — check current pricing)

- IMPORTANT UPDATE: From 1 July 2026, upgrading to new Reefworld Premium pontoon — priority boarding, VIP transfers, guided snorkel safaris, dedicated concierge, luxurious dining

- Also available: Reefsuites — underwater accommodation with floor-to-ceiling reef views (premium tier)

- Minimum age: 6 years. Under 18 must be accompanied by adult

- Capacity: Only 24 overnight guests — intimate and exclusive

- Viator listing: Yes — book well in advance

Start the next session with: "Let's design the DW individual operator page template — answer the four content framework questions for a Whitsundays tour operator page, then build the Camira page as the first example." Reference documents in project knowledge base: DW Brand Guidelines ¦ DW Project Instructions